Project Planning Phase Date; 15th Feb 2026. Team ID; LTVIP2026TMIDS24973. Project Name; Streamlining Ticket Assignment for Efficient Support Operations. Maximum Marks; 5 Marks. A Sprint is a fixed period or duration in which a team works to complete a set of tasks. An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints. A Story is a small task. It is part of an Epic. A Story Point is a number that represents how much effort a story takes to complete, usually in the form of the Fibonacci series. Sprint 1: (3 Days) Day; Work. Day 1; Create New Users, Create Support Groups. Day 2; Assign Users to Groups, Assign Roles to Groups. Day 3; Create Operations Related Table, Add Issue Field Choices. Sprint 2: (3 Days) Day; Work. Day 1; Create ACLs for Table and Fields, Assign Required Roles. Day 2; Create Flow for Certificates, Create Flow for Platform. Day 3; Test and Activate Flows. Total Story Points Sprint 1 = 12 Sprint 2 = 10 Total Story Points = 12 + 10 = 22

Velocity = Total Story Points Completed / Number of Sprints Velocity = 22 / 2 = 11 (Story Points per Sprint)